## Slide 1: Fall Detection Justin Haryanto Nhan Nguyen

## Slide 2: Objectives
Improve the performance of fall detection software working with videos
Tracks multiple people
Functions with low quality video and unusual poses
Fast and works on a live feed
Does not require personal devices and sensors

## Slide 3: System Overview
Pose Estimation
Video
Output
Video Processing
Fall Detection

## Slide 4: System Overview
Video Processing
Pose Estimation
Fall Detection
Fall Detection
System

## Slide 5: Execution plan
Goal | 9/5 | 9/19 | 10/3 | 10/17 | 10/31 | 11/14 | 11/28
Review Literature on Pose Estimation (Both) |  |  |  |  |  |  | 
Experiment with Pose Estimation programs (Both) |  |  |  |  |  |  | 
Improve Performance of Pose Estimation Programs (Nhan) |  |  |  |  |  |  | 
Study Machine Learning (Justin) |  |  |  |  |  |  | 
Practice Machine Learning (Justin) |  |  |  |  |  |  | 
Fall Detection Dataset (Justin) |  |  |  |  |  |  | 
Train Fall Detection (Justin) |  |  |  |  |  |  | 
Completed | 
In Progress | 
Not Started | 

## Slide 6: Validation plan
Test | Success Criteria | Methodology | Status | Responsibility
Pose Estimation FPS | Processes videos at 30 FPS | Feed videos at various FPS | Untested | Nhan Nguyen
Fall Detection Accuracy | >90% of falls successfully detected | Use processed videos, compare to labelled dataset | Untested | Justin Haryanto
Whole System Accuracy | >90% of falls successfully detected | Use raw videos, compare to labelled dataset | Untested | Full Team

## Slide 7: Status