## Slide 1: Team 56: Fall Detection Bi-Weekly Update 2 Nhan Nguyen, Justin Haryanto Sponsor: Krishna Gadepally TA: Swarnabha Roy, Dalton W. Cyr
Notes: 30 seconds

## Slide 2: Project Summary
Problem
Design a video-based fall detection system
Solution
Convert video to a useable images
Apply bounding boxes and key points on people in images using pose estimation
Determine if a fall has occurred using Random Forests and CNN machine learning models
Notes: 30 seconds

## Slide 3: Project/Subsystem Overview
CNN
Random Forests
Video Processing
& Pose Estimation
UI
Live Video
Datasets
Nhan
Justin
Notes: 45 seconds

## Slide 4: Project Timeline
CNN
Random Forests
Video Processing
& Pose Estimation
UI
Live Video
Datasets
Not Started
In Progress
Finished
Notes: 30 seconds

## Slide 5: Fall Detection Nhan Nguyen
Accomplishments since 403 20 hrs of effort | Ongoing progress/problems and plans until the next presentation
Coded a program for modifying data sets for training and testing models | Continue to train random forest and CNN model further. Having issues with using Alphapose in google colab Plan to modify Alphapose code for integration with pre-trained Fall Detection system

## Slide 6: Fall Detection Nhan Nguyen
Studied fall detection models accuracies when trained and tested with more data sets.
Models are being improved before integration.
Combined Data | RF Accuracy | CNN Accuracy
Datasets: 1 | 100% | 84%
Datasets: 1-2 | 100% | 72%
Datasets: 1-3 | 99% | 36%
Datasets: 1-4 | 97% | 44%

## Slide 7: Externals Justin Haryanto
Accomplishments since 403 20 hrs of effort | Ongoing progress/problems and plans until the next presentation
Found potential UI options to integrate with Google Colab Learned how to make a UI using Anvil Collected fall detection datasets for use in training | Collect more datasets from one more source By next review, all collected datasets processed and ready for use in training

## Slide 8: Externals Justin Haryanto

## Slide 9: Execution Plan

## Slide 10: Validation Plan

## Slide 11
Thank You
Notes: 30 seconds