## Slide 1: Team 56: Fall Detection Bi-Weekly Update 3 Nhan Nguyen, Justin Haryanto Sponsor: Krishna Gadepally TA: Swarnabha Roy, Dalton W. Cyr
Notes: 30 seconds

## Slide 2: Project Summary
Problem
Design a video-based fall detection system
Solution
Convert video to a useable images
Apply bounding boxes and key points on people in images using pose estimation
Determine if a fall has occurred using Random Forests and CNN machine learning models
Notes: 30 seconds

## Slide 3: Project/Subsystem Overview
CNN
Random Forests
Video Processing
& Pose Estimation
UI
Live Video
Datasets
Nhan
Justin
Notes: 45 seconds

## Slide 4: Project Timeline
CNN
Random Forests
Video Processing
& Pose Estimation
UI
Video Input
Datasets
Not Started
In Progress
Finished
Notes: 30 seconds

## Slide 5: Fall Detection Nhan Nguyen
Accomplishments since last update 28 hrs of effort | Ongoing progress/problems and plans until the next presentation
Coded a program for modifying new data sets for training and testing models Basic integration of the Fall Detection System with Pose Estimation System Figured out a better training/testing plan for the models: N Folds Cross Validation | ML Models needs further refinement On-going training on the old and new data sets

## Slide 6: Fall Detection Nhan Nguyen
Basic ML models is being integrated with Alphapose

## Slide 7: Externals Justin Haryanto
Accomplishments since last update 17 hrs of effort | Ongoing progress/problems and plans until the next presentation
Got a total of 30 UR Fall datasets and 10 Adhikari Fall datasets Phone can now be used as a webcam instead of the one built into the laptop | Create video testing sets Start working on UI to allow the user to submit images and videos

## Slide 8: Externals Justin Haryanto

## Slide 9: Execution Plan

## Slide 10: Validation Plan

## Slide 11
Thank You
Notes: 30 seconds