## Slide 1
Goal | 9/5 | 9/19 | 10/3 | 10/17 | 10/31 | 11/14 | 11/28
Review Literature on Pose Estimation (Both) |  |  |  |  |  |  | 
Experiment with Pose Estimation programs (Nhan) |  |  |  |  |  |  | 
Improve Performance of Pose Estimation Programs (Nhan) |  |  |  |  |  |  | 
Practice Machine Learning (Justin) |  |  |  |  |  |  | 
Fall Detection Dataset (Both) |  |  |  |  |  |  | 
Train Fall Detection (Justin) |  |  |  |  |  |  | 
Completed | 
In Progress | 
Not Started | 

## Slide 2: Validation plan
Test | Success Criteria | Methodology | Status | Responsibility
Pose Estimation FPS | Processes videos at 30 FPS | Feed videos at various FPS | Testing | Nhan Nguyen
Pose Estimation Performance | MAP is greater than 70+ mAP on COCO dataset | Training AlphaPose with new data | Testing | Nhan Nguyen
Fall Detection Accuracy | >90% of falls successfully detected | Use processed videos, compare to labelled dataset | Testing | Justin Haryanto
Fall Detection CNN Accuracy | >90% of fall images and bounding boxes successfully detected | Use fall images and bounding boxes, compared to labelled dataset | Testing | Full Team
Fall Detection Random Forest Accuracy | >90% of fall keypoints successfully detected | Use key points, compared to labelled dataset | Testing | Justin Haryanto
Whole System Accuracy | >90% of falls successfully detected | Use raw videos, compare to labelled dataset | Untested | Full Team
MAP | Mean Average Precision